* USE IF SPECIFIED IN THE ENVIRONMENTAL CLEARANCE DOCUMENT *

** ENSURE A COST OF $10,000 IS INCLUDED BELOW THE LINE IN THE RECAP SHEET FOR DEPARTMENT TO FURNISH AND INSTALL FENCE **

*** USE IN CONJUCTION WITH PAY ITEM 9240900 ***

(104ACSP, 09/19/24)

SECTION 104	SCOPE OF WORK: of the Standard Specifications is modified to add:

104.17		Archaeological and Cultural Site Protection:

(A) 	General:

The contractor shall avoid archaeological or cultural sites within the project limits that have been pre-determined and fenced prior to the commencement of construction. The Department will furnish and install a dual-layered fencing system consisting of an outer fence and an inner fence. The outer fence serves as the primary perimeter boundary, providing initial deterrence and control of access, while the inner fence provides an additional layer of security for an archaeological or cultural site. Such pre-determined sites are referred to herein as “fenced cultural avoidance areas”.

For the purposes of this subsection, the term "Disturbance" shall refer to any act of physical disturbance by the operations of the contractor to the fenced cultural avoidance areas. The contractor shall refer to Subsection 104.17(C) specified herein for categories of Disturbance.

The contractor shall exercise utmost care to ensure that the fenced cultural avoidance areas are not disturbed by the operations of the contractor. In addition, the contractor shall comply with the requirements specified in Subsections 107.05, 107.06, and 107.13 of the specifications.

The contractor will not be held liable if the Engineer determines that the Disturbance to the fenced cultural avoidance areas is not due to the actions of the contractor, subcontractor, or supplier.

(B) 	Archaeological and Cultural Site Protection Plan:

- General:

The contractor shall prepare a comprehensive Archaeological and Cultural Site Protection Plan, referred to herein as the “Plan”, which shall demonstrate how the contractor intends to avoid potential Disturbances. The Plan, at a minimum, shall contain the following information:

- Control measures to be implemented in handling equipment and access of personnel in proximity to the fenced cultural avoidance areas.

- Schedule, at a minimum, two weekly walkthroughs, or as determined by the Engineer, for monitoring and inspecting of the fenced cultural avoidance areas.

- Name and contact information of the Cultural Compliance Inspector(s).

- Proposed oversight of concurrent work activities that take place at more than one location.

The contractor shall submit the Plan at least five working days before the preconstruction conference, provided that the contract is executed by both the contractor and the Department. The Engineer will return the Plan as approved or disapproved within five working days of receipt. No construction activity shall commence within the project limits until the Plan has been approved.

The contractor shall be aware of the consequences that follow any Disturbance to the fenced cultural avoidance areas throughout the contract duration.

The contractor shall meet with the Engineer, and others as designated by the Engineer, during the preconstruction conference to discuss the following:

- Boundaries of the fenced cultural avoidance areas,

- Identify and address the potential impacts of the contractor’s operations, and

- Establish control measures to safeguard fenced cultural avoidance areas from Disturbance

(2)	Cultural Compliance Inspector(s):

In the Plan, the contractor shall designate employee(s) as Cultural Compliance Inspector(s) to be responsible for implementation of the Plan throughout the contract duration. Any change to designated personnel shall be notified to the Engineer for approval immediately. The Cultural Compliance Inspector(s) shall observe all construction activities in proximity to the fenced cultural avoidance areas and enforce the requirements of the approved Plan to prevent Disturbance.

The Cultural Compliance Inspector(s) shall perform their duties as specified herein. The Cultural Compliance Inspector(s) may perform work in conjunction with site monitoring duties.

**** INCLUDE THE FOLLOWING PARAGRAPH IF THE PROJECT IS ON OR NEAR NATIVE AMERICAN LANDS (OR IF SPECIFIED IN THE ENVIRONMENTAL CLEARANCE DOCUMENT) ****

The contractor shall complete all the required training(s) offered by the <<< Insert Native American Community name >>> prior to the commencement of any construction activity.

**** LIST THE APPLICABLE TRAINING REQUIREMENT(S) ****

(C)	Disturbance Categories and Controls:

- Categories:

The Disturbance of the fenced cultural avoidance areas are divided into two categories:

- A 2nd Degree Disturbance is defined as an intrusion beyond the outer fence. The Engineer will perform an investigation of the incident to make a determination, in consultation with others as is necessary. A 2nd Degree Disturbance is not considered a violation and is not subject to any sanctions specified herein.

- A 1st Degree Disturbance is defined as an intrusion beyond the inner fence that compromises critical parameters, including but not limited to, the security, safety, or integrity of the fenced cultural avoidance area. The Engineer will perform an investigation of the incident to make a determination, in consultation with others as is necessary.  An occurrence of a 1st Degree Disturbance will be considered a violation. A 1st Degree Disturbance is subject to the sanctions specified herein.

- Controls:

The Engineer will coordinate with the ADOT Environmental Planning – Historic Preservation Team to complete the installation of fencing of the cultural avoidance areas. The Engineer will inform the contractor once the fencing installation has been completed prior to the commencement of any construction activity. The Department will assume maintenance responsibility of all items associated with the fencing.

If a Disturbance occurs, the contractor shall immediately stop work at that location. The Cultural Compliance Inspector(s) shall inform the Engineer immediately and document the Disturbance with the following information:

- Time and location of the event

- Description of construction activity that led up to the event

- Details about how the event actually occurred

- Names and positions of contractor and subcontractor employee(s) involved

- Witness statements, notes, photos, sketches, etc.

Any Disturbance will be investigated by the Engineer in consultation with others as is necessary. Upon completion of such investigation, a determination will be made as to whether the disturbance is a 2nd Degree Disturbance or 1st Degree Disturbance.

Both 2nd Degree and 1st Degree Disturbance will require the contractor to prepare and submit to the Engineer, for approval, an action plan that will prevent similar future incursions.

The contractor shall not resume work at that location until it is so directed by the Engineer.

(D) 	Sanctions:

The Department will assess sanctions, for each violation, in accordance with the requirements specified below:

- For the first violation committed by the contractor, the Department will retain monies becoming due the contractor as sanctions as shown in Table 104.17-1:

| TABLE 104.17-1 SANCTIONS FOR 1ST VIOLATION |  |
| --- | --- |
| Contract Size (Dollars) | Percent of the Original Contract Amount (%) |
| - to 1,000,000 | 10 |
| >1,000,000 to <5,000,000 | 5 |
| >5,000,000 | 3 |

- For the second violation committed by the contractor, the Department will retain monies becoming due the contractor as sanctions as shown in Table 104.17-2:

| TABLE 104.17-2 SANCTIONS FOR 2ND VIOLATION |  |
| --- | --- |
| Contract Size (Dollars) | Percent of the Original Contract Amount (%) |
| 0 to 1,000,000 | 12 |
| >1,000,000 to <5,000,000 | 7 |
| >5,000,000 | 5 |

- A third violation committed by the contractor will result in the termination of the contract in accordance with the applicable requirements of Subsection 108.10 of the specifications.