** USE THIS WHEN SPECIFIED IN MATERIALS DESIGN REPORT **

** USE ON PROJECTS INVOLVING MILLING AC FRICTION COURSE ON AC BASE **

# (202ACMIL, 10/21/21)

# ITEM 2020077 - REMOVE BITUMINOUS PAVEMENT FROM AC (MILLING FRICTION COURSE):

Description:

The work under this item shall consist of milling the existing asphaltic concrete friction course at the locations and depths shown on the plans, as directed by the Engineer, and in accordance with the requirements of these specifications.

# Construction Requirements:

The milling equipment shall be specifically designed to remove material to a controlled line and grade. The equipment used shall be capable of removing the existing asphaltic concrete friction course uniformly throughout the milled area at the required cross-slope and within 1/8 inch of the specified removal depth. The milling shall be accomplished in a manner which does not destroy the integrity of any underlying pavement surface.

If during milling operation, it is determined that the required average milling depth is greater than the specified milling depth, the contractor shall immediately notify the Engineer and document the situation. Upon approval of the Engineer, the contractor shall proceed with the milling operation. Payment for the removal of additional material will be in accordance with the requirements of Subsection 109.04 of the specifications.

The milled surface shall have a maximum mean macrotexture depth of 0.177 inches, as determined in accordance with Arizona Test Method 742.

At the start of the milling operation, the contractor shall mill a 500-foot test section. The milled surface of the test section shall be evaluated by the Engineer for compliance with the maximum mean macrotexture depth requirement. If the milled surface is in compliance with the macrotexture requirement, the contractor can begin milling operation. If the milled surface is not in compliance with the macrotexture requirement, the contractor shall make adjustments to the milling operation and then mill another 500-foot test section.

During milling operation, the mean macrotexture depth shall be determined at a minimum frequency of one test per one-half mile per lane. If, at any time, during the milling operation the Engineer determines that the macrotexture requirement is not being achieved, the contractor shall stop milling. The milling operation shall not resume until the Engineer is satisfied that the macrotexture requirement can be met or until successful completion of another test section. The forward speed of the milling machine during milling operation shall not exceed the speed used for the test section. The forward speed of the milling machine shall be checked throughout each production day, or at the discretion of the Engineer.

The profile of the milled surface, in both the longitudinal and transverse directions, shall not vary by more than 1/8 inch over a distance of 10 feet.

Under no circumstances shall the milling of existing asphaltic concrete friction course begin until the mix design for replacement asphaltic concrete has been approved by the Engineer.

The extent of removal of existing asphaltic concrete friction course 1” or deeper shall be in keeping with the contractor's ability to produce, haul, place and compact replacement asphaltic concrete so that at all times the length of milled surface is at a minimum. If the contractor's production of replacement asphaltic concrete is stopped for any reason, the milling of asphaltic concrete friction course shall either cease or shall be reduced. The Engineer will be the sole judge as to whether the milling shall cease or be reduced. The Engineer’s decision will be based on the stoppage in asphaltic concrete production, the expected length of the stoppage, depth of the material being milled, and the time of day.

The length of milled surface at any one time shall not exceed two miles, or one-half the length of the work, whichever is less unless approved otherwise by the Engineer. Asphaltic concrete friction course shall not be milled unless new asphaltic concrete is placed on the milled surface and the lane opened to traffic before the end of each day's work if required by the Engineer.

In the event of circumstances beyond the control of the contractor, such as equipment breakdown, or if the production of the replacement asphaltic concrete has been stopped by the Engineer and the contractor is unable to comply with the requirements in the preceding paragraph, the contractor shall provide and maintain such traffic control devices that the Engineer deems necessary under the circumstances in order to provide safe and efficient passage through the work zone.

If the Engineer deems it to be warranted, the Engineer will require that the contractor provide for the surface drainage of areas where the pavement surface has temporarily been removed.

Pavement, to be removed by milling, adjacent to manholes, valve boxes, small radius curbs and other fixed objects that produce confined areas shall be removed with milling equipment specifically designed to operate in restricted areas and capable of removing asphaltic concrete friction course of the specified thickness without damage or displacement of the adjacent object. At the discretion of the Engineer, such areas may be excluded from macrotexture testing.

If the milled material is not used on the project, it shall become the property of the contractor.

# Method of Measurement:

Remove Bituminous Pavement from AC (Milling Friction Course) will be measured by the square yard.

# Basis of Payment:

The accepted quantities of Remove Bituminous Pavement from AC (Milling Friction Course), measured as provided above, will be paid for at the contract unit price per square yard, which price shall be full compensation for the work, complete in place, as described and specified herein.

No measurement or direct payment will be made for loading, hauling and disposing of the milled material.