*	USE WHEN CONSTRUCTION SURVEYING AND LAYOUT IS A BID ITEM	*

(925SRVY, 05/21/26)

SECTION 925	CONSTRUCTION SURVEYING AND LAYOUT:

925-3.01	General: the first paragraph of the Standard Specifications is revised to read:

At the preconstruction meeting, the contractor shall furnish to the Engineer, for approval, the following:

- A schedule of hourly survey services rates and classifications for additional survey work, which shall remain fixed and in effect for the entire duration of the work and shall not be subject to renegotiation; and

- A written outline detailing the method of staking, marking of stakes, grade control for various courses of materials, referencing, structure control, pavement markings, and any other procedures and controls necessary for survey completion. A part of this outline shall also be a schedule which will show the sequencing of the survey and layout work, throughout the course of the contract, listing a percentage of completion for each month.

925-5	Basis of Payment: the second and third paragraphs of the Standard Specifications is revised to read:

If additional staking and layout are required as a result of additional work ordered by the Engineer, such work will be paid for in accordance with the provisions of Subsection 109.04 of the specifications.

Payment will be made utilizing the schedule of rates provided per Subsection 925-3.01. No additional payment will be made for overtime hours.  Should such additional work require the contractor to pay travel and subsistence costs for the survey party or survey parties utilized, payment for travel and subsistence will be made under the provisions of Subsection 109.04 of the specifications. The Engineer will determine whether the additional work shall be performed by the contractor or by Department forces.