*	CONSTRUCTION "QUICK START"						*

*	QUICK START SHOULD NOT BE LESS THAN 15 DAYS UNLESS		*

*	APPROVED BY C&S MANAGER							*

(108QKST, 07/31/90)

SECTION 108	PROSECUTION AND PROGRESS:

108.02		Start of Work:  of the Standard Specifications is revised to read:

Work shall not be started until the contract has been signed and executed by both the contractor and the Department.

The contractor shall begin work within XXX calendar days after the date of the Notice of Award Letter.

When the contract time is on a calendar day basis or on a working day basis, contract time will be charged commencing on the date XXX calendar days after the date of the Notice of Award Letter.  Should this date fall on a Saturday, Sunday or holiday, the next working day shall be considered the starting date for the purpose of charging contract time.