**  FOR USE ON FEDERAL AID PROJECTS.  **

(109RET, 10/20/22)

SECTION 109	MEASUREMENT AND PAYMENT:

109.06(B)(3)	Partial Payment:  of the Standard Specifications is modified to add:

Notwithstanding any provision of Arizona Revised Statutes Section 28-6924, the parties may not agree otherwise.

109.06(B)(4)	Final Payment:  of the Standard Specifications is modified to add:

Notwithstanding any provision of Arizona Revised Statutes Section 28-6924, the parties may not agree otherwise.

109.06	Partial Payments and Retention:  of the Standard Specifications is modified to add:

(C)				Payroll Submittals:

The contractor shall submit payrolls electronically through the internet to the Department’s web-based certified payroll tracking system.  This requirement shall also apply to every lower-tier subcontractor that is required to provide certified payroll reports.

If, by the 15th of the month, the contractor has not submitted its payrolls for all work performed during the preceding month, the Engineer will provide a written notification of the discrepancies to the contractor.  For each payroll document that the contractor fails to submit within 10 days after the written notification, the Department will retain $2,500.00 from the progress payment for the current month.  The contractor shall submit each complete and correct payroll within 90 days of the date of notification.  If the payroll is complete and correct within the 90-day time frame, the Department will release the $2,500.00 on the next monthly estimate.  For each payroll that is not acceptable until after the 90-day time frame, the Department will only release $2,000.00 of the $2,500.00 retained.  The Department will retain $500.00 as sanctions.  Such $500.00 retentions will not relieve the contractor of its responsibility to provide each required payroll, complete and correct, as specified above.  These sanctions shall be in addition to all other retention or liquidated damages provided for elsewhere in the contract.